## Slide 1: Environmental Coordination in Idaho
Quarterly Meetings with funding agencies
  SRF, HUD-CDBG, Corps of Engineers
  Identify a lead agency for co-funded projects
    Lead Agency would be the consultants main contact
    Other Agency’s adopt or at a minimum use the information
  Helps keep the team in front of any developing issues
Scoping meetings
  Held early in the process
Joint training sessions for applicants and consultants
Continually work with other Agency’s to streamline (new regulations = new opportunities)
Include project team on all correspondence (keeps the project between the guardrails)

## Slide 2: Joint Environmental Examples and Case Studies
City of Hagerman
  New winter storage lagoon
  All agencies involved at start of project
  Held Scoping Meeting up front
  City went with all funding Agencies
  Determinations –
    SRF - Cat Ex with supporting doc
    RD - Cat Ex with Environmental Report
    HUD-CDBG - Categorical Exclusion
    Corps - EA/FONSI
  Supporting documents were the same
  Cost savings due to shared resources and documentation

## Slide 3: Joint Environmental Examples and Case Studies
Elk Bend Sewer District
  Recirculating filter and LSAS
  Only 2 agencies involved at start of project
  SRF conducted initial resource agency consultations
  RD used agency consultations to comply with our reg
  Corps of Engineers came in late (cost overrun), used the same environmental documentation saving time
  Determinations –
    SRF – EA/FONSI (Planning only)
    RD - Cat Ex with Environmental Report
    HUD-CDBG
    Corps – EA/FONSI
  Same documentation used by all Agencies
  Cost savings - shared resources and documentation

## Slide 4: Joint Environmental Examples and Case Studies
City of Bliss
  New total containment lagoons
  SRF, HUD-CDBG, RD and Corps of Engineers funding
  Adjacent land owner filed lawsuit (NIMBY)
  All 4 Agency’s came to the same determination
  Judge ruled in favor of the Agency’s
  Strength in numbers!

## Slide 5: Example: State level: Environmental Coordination
Benefits
  Stronger Environmental Documents - shared team knowledge
  Reduces Cost to Applicants – streamlined multiple agency review process
  Reduces Staff time to review projects - shared resources
  Multiple agencies united project implementation and determinations are stronger if challenged
BMP’s
  Scoping meeting up front with all potential funding agencies
  Quarterly coordination meetings
  Publish joint notices when possible
  Hold joint training sessions with other funding agencies
  Copy SRF Engineers, SRF Environmental staff, Owner, Consulting Engineer and funders on all correspondence
  Attend annual SRF Engineer & Environmental meetings
  Continually work to streamline with other Agencies